# ASSIGNMENT 2: CASE STUDY

Subject: Implementation of SDLC in the "CityFlow" Smart Traffic Management System Date: October 26, 2023

## 1. Project Overview

Project Name: CityFlow Intelligent Traffic Control Client: Metropolitan Department of Transportation (DoT) Objective: To replace legacy timer-based traffic lights with an AI-driven system that adjusts signal timing in real-time based on traffic density, reducing city-wide congestion by 20%.

Engineering Challenge: This is a "Mission Critical" system. Software failure could result in gridlock or, worse, traffic accidents. Therefore, adherence to a structured SDLC was mandatory to ensure safety and reliability.

## 2. Phase-by-Phase Analysis

### Phase 1: Requirement Gathering & Analysis

The Process: The engineering team met with city planners, emergency response coordinators (police/ambulance), and traffic engineers. They gathered high-level goals and specific constraints.

- Key Requirement 1: The system must detect emergency vehicle sirens and turn lights green for them immediately.

- Key Requirement 2: The system must function locally even if the internet connection to the central server is lost.

Impact on Project Outcome: This phase was the foundation of safety. By identifying the "offline mode" requirement early, the team avoided a catastrophic failure scenario where the city's lights would go dark during an internet outage. The requirement to prioritize ambulances ensured the system provided social value beyond just convenience.

### Phase 2: System Design

The Process: Architects designed a "Hybrid Edge-Cloud" architecture.

- Edge (Local): IoT sensors and controllers at every intersection to handle immediate signal changes.

- Cloud (Central): A central server to analyze long-term traffic patterns and push updates.

- Database Schema: designed to handle terabytes of video and sensor data.

Impact on Project Outcome: The design choice to use "Edge Computing" (processing data at the intersection rather than sending it all to a server) was critical. It ensured low latency—lights changed instantly when a car approached. A poor design (centralized only) would have caused lag, frustrating drivers and causing accidents.

### Phase 3: Implementation (Development)

The Process: The coding was split into two modules:

- Embedded Systems Team: Wrote highly efficient C++ code for the traffic light hardware (focusing on speed and reliability).

- AI/Algorithm Team: Wrote Python code for the central machine learning models (focusing on prediction accuracy).

Impact on Project Outcome: Strict coding standards and modular development allowed the two teams to work in parallel without blocking each other. This accelerated the timeline, allowing the project to be delivered three weeks ahead of schedule.

### Phase 4: Testing & Quality Assurance

The Process: Before installing a single light on the street, the code was tested in a Digital Twin Simulation. The engineers created a virtual replica of the city and ran millions of virtual cars through the system to see how the software reacted.

- Critical Bug Found: During simulation, the AI turned all lights green in a specific rare pattern of heavy rain.

- Fix: The bug was patched in the code before real-world deployment.

Impact on Project Outcome: This phase was the guardian of public safety. If this bug had been found after deployment, it could have caused multi-car pileups. Testing transformed a potential disaster into a routine software patch.

### Phase 5: Deployment

The Process: The team utilized a Phased Rollout (Canary Deployment) strategy.

- Week 1: Deployed to only 5 intersections in a low-traffic industrial zone.

- Week 4: Deployed to the financial district.

- Week 8: City-wide activation.

Impact on Project Outcome: This approach minimized risk. When a minor sensor calibration issue appeared in Week 1, it only affected a few trucks in the industrial zone. The team fixed it immediately, ensuring the high-traffic financial district launch in Week 4 was flawless.

### Phase 6: Maintenance

The Process: Post-launch, the system entered the "Operations & Maintenance" phase.

- Adaptive Maintenance: Six months later, the city added new bike lanes. The software was updated to account for bicycle speeds.

- Corrective Maintenance: Patching security vulnerabilities in the IoT sensors to prevent hacking.

Impact on Project Outcome: Maintenance ensured the longevity and ROI (Return on Investment) of the project. Without continuous updates, the system would have become obsolete within two years as traffic patterns changed. Instead, the system remains efficient and secure today.

## 3. Conclusion: The Value of SDLC

The CityFlow project illustrates that SDLC is not just paperwork; it is a risk-management strategy.

- Requirements prevented scope creep and defined safety boundaries.

- Design ensured the system was fast enough to be safe.

- Implementation delivered the product efficiently.

- Testing saved lives by catching bugs in simulation.

- Deployment protected the city from mass disruption.

- Maintenance protected the investment.

Final Verdict: The disciplined application of SDLC phases transformed a complex, high-risk engineering concept into a reliable, functional utility that improved city life.